## Project Proposal

### Project Title:

Online Job Portal System

### Submitted By:

Name: Abdul Saboor
Department: BS Information Technology (BS IT)
Semester: 7th Semester
Session: 2022 – 2026

### Submitted To:

Sir Muzamil Ur Rehman

Department of IT

## Executive Summary

The Online Job Portal System is a web-based platform designed to connect job seekers and employers in an easy and organized way.
Through this system, employees can create their professional CVs online, search for jobs, and apply directly.
Employers, on the other hand, can post job openings, manage applications, and find suitable candidates efficiently.
The main aim of this project is to reduce the communication gap between job providers and seekers through a simple and interactive web solution.

## Project Objectives

- To develop a user-friendly web portal for employees and employers.

- To allow employees to create and manage their CVs online.

- To enable employers to post and manage job advertisements.

- To provide a centralized job listing for easy searching and applying.

- To make the recruitment process faster, more transparent, and digital.

## Project Scope

The project focuses on building a two-role login system (Employee and Employer) where:

- Employees can register, log in, fill in their personal details, generate CVs, and apply for jobs.

- Employers can register, log in, add company information, and post job opportunities.

- A Job List page will display all available jobs for easy access and application.

- Basic navigation will include Home, Job List, Employers, Employees, Contact Us, and Login/Register pages.

- Technologies used: HTML, CSS, JavaScript, PHP, and MySQL.

## Deliverables

- A fully functional web-based job portal system.

- Separate login and dashboard for Employee and Employer.

- CV creation and preview functionality.

- Job posting and listing module.

- Responsive user interface using HTML, CSS, and JavaScript.

- Database (MySQL) with proper user and job records.

- Documentation and user manual.

## Project Timeline

| Phase | Task | Duration / Deadline | Semester |
| --- | --- | --- | --- |
| Phase 1 | Project Proposal Preparation and Submission | November 2025 | 7th Semester |
| Phase 2 | Requirement Gathering & Analysis (SRS Document) | Deadline: 5th December 2025 | 7th Semester |
| Phase 3 | System Design & Architecture (SSD Document) | Deadline: 10th January 2026 | 7th Semester |
| Phase 4 | Database Design (ER Diagram, Schema Planning) | January 2026 | 7th Semester |
| Phase 5 | Final Documentation Review & Viva | End of January 2026 | 7th Semester |
| Phase 6 | Development Phase (Frontend, Backend, Testing) | February 2026 – June 2026 | 8th Semester |

## Risk Management

| Potential Risk | Impact | Mitigation Plan |
| --- | --- | --- |
| Database failure or data loss | High | Regular database backup and testing |
| Security vulnerabilities | Medium | Use of validation and secure login system |
| Server or hosting issues | Medium | Use of reliable hosting or local testing |
| Time management | Medium | Weekly progress review and task scheduling |
| Lack of user experience | Low | Simplicity-focused UI design |

## Project Members

| Name | Role/Responsibility |
| --- | --- |
| Abdul Saboor | Project Leader, Developer, Designer |

## Conclusion

The Online Job Portal System aims to simplify and digitalize the hiring process for both job seekers and employers.
It provides an organized, efficient, and time-saving solution for recruitment and job applications.
The project not only demonstrates the use of web technologies (HTML, CSS, JavaScript, PHP, MySQL) but also shows how real-world problems can be solved through technology.
In future, this system can be enhanced with advanced search filters, admin control, and automated notifications to make it a complete online recruitment platform.

Supervisor’s Approval:

Signature: ___________________________
Name: ______________________________
Designation: _________________________
Department: _________________________
Date: _______________________________

Student  Declaration:

I, Abdul Saboor, student of BS Information Technology (7th Semester), declare that this proposal titled “Online Job Portal System” is prepared under the supervision of my respected teacher.

Signature: ___________________________
Name: Abdul Saboor
Registration No: F22BINFT1M01258 (4M)